# Onboarding handoff plan

Use it when the contract is signed and you want the buyer to reach first value without repeating everything they told sales.

| Deal |  |
| --- | --- |
| Signature date | 2027-01-29 |
| Seller |  |
| Buyer |  |
| Seller owner |  |
| Buyer owner |  |

## How to use

1. Every due date counts from the signature date above. The Excel version re-dates the whole plan from one cell.

2. Mark each row Not started, In progress or Completed as the deal moves.

3. Put a name next to every role, so each row has one owner on each side.

4. Send the plan to your buyer before the planning call and ask them to correct the approvers and lead times.

5. Update the status on every call and note the evidence when a row is completed.

Start a live plan in demoshake

Source: demoshake.com/guides/mutual-action-plan-template

## Plan

| Milestone | Action Item | Seller owner | Buyer owner | Due date | Days before signature | Status | Dependency | Evidence of completion | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Hand off from sales to delivery | Brief the implementation team on goals, risks and promises made | Account Executive | Champion | 2027-01-29 | 0 | Not started |  | Handoff notes shared with the implementation team | Include the success criteria from the sales plan word for word. Delivery should never have to ask the buyer twice. |
| Hand off from sales to delivery | Name the project lead, admins and an executive contact | Implementation Lead | Champion | 2027-02-01 | -3 | Not started |  | Project team listed in this plan |  |
| Kickoff | Hold the kickoff and confirm the go-live date | Implementation Lead | Champion | 2027-02-05 | -7 | Not started | Name the project lead, admins and an executive contact | Go-live date agreed and written into this plan |  |
| Kickoff | Confirm the success criteria with the Executive Sponsor | Customer Success Manager | Executive Sponsor | 2027-02-08 | -10 | Not started | Hold the kickoff and confirm the go-live date | Sponsor approves the criteria for the first value review |  |
| Configure and integrate | Set up SSO and invite the admins | Implementation Lead | IT | 2027-02-12 | -14 | Not started | Hold the kickoff and confirm the go-live date | Admins signed in through SSO |  |
| Configure and integrate | Connect the systems agreed in the integration plan | Implementation Lead | IT | 2027-02-22 | -24 | Not started | Set up SSO and invite the admins | Integrations live and data syncing |  |
| Configure and integrate | Test the setup against the success criteria | Implementation Lead | Technical Evaluator | 2027-02-28 | -30 | Not started | Connect the systems agreed in the integration plan | Acceptance checklist signed off |  |
| Train the users | Train the admins to run the product without help | Implementation Lead | IT | 2027-03-02 | -32 | Not started |  | Admins complete the training checklist |  |
| Train the users | Run training sessions for every team going live | Customer Success Manager | End Users | 2027-03-10 | -40 | Not started | Train the admins to run the product without help | Attendance list for each session |  |
| Go live | Announce the launch to every user from the Executive Sponsor | Customer Success Manager | Executive Sponsor | 2027-03-14 | -44 | Not started | Run training sessions for every team going live | Launch message sent | A note from the sponsor drives adoption more than any training session. |
| Go live | Go live and retire the old process | Implementation Lead | Champion | 2027-03-15 | -45 | Not started | Test the setup against the success criteria | Old tool or spreadsheet switched off |  |
| First value review | Report adoption and usage for the first 30 days | Customer Success Manager | Champion | 2027-04-14 | -75 | Not started | Go live and retire the old process | Adoption report shared |  |
| First value review | Review results against the success criteria with the sponsor | Customer Success Manager | Executive Sponsor | 2027-04-29 | -90 | Not started | Report adoption and usage for the first 30 days | Value review notes with next goals |  |